Customer Database Migration to AWS RDS PostgreSQL Project Plan

project plan

Audience: engineering leadership  |  Generated: July 01, 2026

## Agent Assumptions

The following assumptions were made autonomously to resolve ambiguity or missing information in the original request:

The team of 4 engineers has the necessary expertise in MySQL, PostgreSQL, and AWS services.

The on-premise MySQL database is currently in good health and can be migrated within the given timeframe.

There are no known issues with the AWS RDS PostgreSQL instance that would impact the migration process.

The project timeline is fixed at 6 weeks, with no possibility of extension.

## Project Overview

The Customer Database Migration to AWS RDS PostgreSQL Project Plan aims to successfully transfer our customer database from the current on-premise MySQL setup to a cloud-based AWS RDS PostgreSQL environment. This migration is essential to improve data security, scalability, and reliability, while also reducing operational costs associated with maintaining an on-premise infrastructure.

The project timeline spans six weeks, with key milestones and deliverables established to ensure a smooth transition. The project team consists of four experienced engineers, each with a defined role and responsibility to ensure the project's objectives are met. The team will work closely together to design, implement, and test the migration, with regular progress updates and meetings to ensure everyone is aligned with the project's goals.

The project's primary goal is to successfully migrate the customer database to the new AWS RDS PostgreSQL environment, with minimal disruption to our business operations. This will involve data validation, schema migration, and thorough testing to ensure data integrity and consistency. The project team will also develop and implement necessary data backup and recovery procedures to ensure business continuity in the event of any unexpected issues.

The project's success will be measured by the successful completion of the migration, with all data accurately transferred and validated, and the new environment meeting the required performance and security standards. The project team will also document all processes and procedures to ensure a seamless handover to the operations team for ongoing maintenance and support.

## Project Scope

The project scope for the customer database migration to AWS RDS PostgreSQL involves the transfer of the existing on-premise MySQL database to a cloud-based PostgreSQL database hosted on Amazon Web Services (AWS) relational database service (RDS). This migration will involve data mapping and transformation to ensure seamless integration with the new database management system. The scope includes the extraction of data from the on-premise MySQL database, transformation of the data to conform to the PostgreSQL schema, and loading of the transformed data into the AWS RDS PostgreSQL instance. The project is expected to be completed within six weeks, with a team of four engineers working on the migration.

The project scope also includes comprehensive testing and validation of the migrated database to ensure data integrity, consistency, and accuracy. This will involve creating a test plan to validate the data mapping and transformation, as well as testing the database for performance and scalability. The test plan will include both functional and non-functional testing, such as data validation, schema validation, and performance testing. The testing and validation phase will be critical to ensuring that the migrated database meets the required standards and is ready for production use. The project timeline will be managed to ensure that the testing and validation phase is completed within the six-week project duration.

## Migration Plan

The migration plan for the customer database to AWS RDS PostgreSQL will span six weeks, with key milestones marked for each week. In the first two weeks, weeks one and two, the team of four engineers will focus on planning and preparation. This will involve assessing the current customer database schema, identifying potential data inconsistencies, and developing a comprehensive migration strategy. The team will also establish communication channels with stakeholders, including database administrators and application developers, to ensure a smooth transition. By the end of week two, the team will have a detailed project schedule, resource allocation plan, and a risk management strategy in place.

In weeks three and four, the actual migration and testing will take place. The team will work on migrating the customer database schema and data from the on-premise MySQL instance to the AWS RDS PostgreSQL instance. This will involve using tools such as pgloader and AWS Database Migration Service (DMS) to streamline the process. The team will also develop and execute a comprehensive testing plan to ensure data integrity and application functionality. By the end of week four, the team will have completed the migration and testing phase, and the new database instance will be ready for validation.

In the final two weeks, weeks five and six, the team will focus on validation and documentation. This will involve verifying the accuracy and completeness of the migrated data, as well as ensuring that all application functionality is working as expected. The team will also document the migration process, including any lessons learned and best practices identified during the project. By the end of week six, the team will have completed the project, and the customer database will be successfully migrated to AWS RDS PostgreSQL, with all necessary documentation and support in place.

## Risks and Assumptions

We have made several assumptions during the project planning phase, which are critical to the success of this migration. Firstly, we assume that the customer database schema is compatible with PostgreSQL, and that no significant changes will be required to the existing schema. This assumption is based on the fact that PostgreSQL is a superset of MySQL and supports most of the same features. Additionally, we assume that the team of four engineers will be able to dedicate the required time and resources to the project, and that no critical engineering tasks will be assigned to them during the six-week migration period. We also assume that the AWS RDS PostgreSQL instance will be provisioned with sufficient storage and compute resources to handle the expected workload.

Several potential risks have been identified during the project planning phase, and mitigation strategies have been developed to address them. One of the primary risks is data loss or corruption during the migration process. To mitigate this risk, we will be using a combination of database backups and transaction logs to ensure that all data is accurately transferred to the new PostgreSQL instance. We will also be conducting thorough testing of the migration process before cutting over to the new database. Another potential risk is downtime or performance degradation during the migration process. To mitigate this risk, we will be implementing a rolling migration strategy, where the database will be migrated in stages to minimize the impact on users. We will also be monitoring the performance of the new PostgreSQL instance closely and making adjustments as necessary to ensure optimal performance.

## Project Status

As of the current project status, we are on track to meet the scheduled deadline of completing the migration within the six-week timeframe. The team has successfully completed the initial assessment and planning phase, with a detailed migration plan and a comprehensive set of technical requirements in place. The team has also made significant progress in setting up the AWS RDS PostgreSQL instance, with the database schema and security configurations being finalized. The current project status indicates that approximately 30% of the total project scope has been completed, with the remaining 70% of the work scheduled to be executed over the next three weeks.

Key upcoming milestones include the completion of data validation and testing, which is scheduled to be completed by the end of week three, and the final cutover to the AWS RDS PostgreSQL instance, which is currently slated for week five. The team is also working on developing a comprehensive testing plan to ensure that all applications and integrations are properly configured to interact with the new database instance. With the current pace of progress and the planned milestones in place, we are confident that the project will be completed on schedule and within budget.